## Slide 1: NOAA Satellite Proving Ground User Readiness Meeting
Benjie Spencer
Chief Engineer
National Weather Service
May 9, 2016

## Slide 2
To ENSURE NWS is ready for the receipt and operational use of GOES-R and JPSS-1 data
    Focusing on:
      What we have done
      Current efforts
      Future actions
    With respect to:
      Infrastructure
      Training
.
Why Are We Here?
Notes: Meeting Goals
Determine progress toward user readiness and identify gaps, roadblocks and problems that would prevent user readiness in the following areas:
  The data and products that will be available for NWS forecasters and the timing of their use in the forecast and warning process. (Data Flow)
  Testing, assimilation, display, and use of operational data from the pre-launch phase to the post-launch phase. (Data Applications)
  The training plans and approach for NOAA, NWS, and other users. (NWS OCLO and Training Community)​
  The evaluation and development of Day “N” GOES-R/JPSS data and products (e.g., HWT Spring Experiment, OPG, etc.)

## Slide 3
New NWS HQ
Organization
The Office of
Assistant Administrator
AA
DAA
Office of Planning & Programming for Service Delivery
Office of Science & Technology Integration
Office of
Dissemination
Office of
Central Processing
Office of
Facilities
Office of Chief Operating Officer
Analyze, Forecast, & Support Office
National Centers for
Env. Prediction
National
Water Center
Office of the Chief of Staff
International Affairs
Office of the
Chief Learning Officer
CFO/CAO
Enterprise Risk Management
& Internal Audit Office
Assistant CIO
Office of
Organizational Excellence
Regional
Offices
New HQ Office
Field Office
Existing HQ Office
Office of
Observations
Paul Schlatter (A)
Courtney Draggon
John Ogren (A)
John Potts
vacant
Kevin Cooley
Iftikhar Jamil
John Murphy
Deirdre
Jones
Joe Pica
Luis
Cano
Ming
Ji
Dave
Michaud
Andy
Stern
Bill
Lapenta
AR: Carven Scott (A)
PR: Ray Tanabe
WR: Grant Cooper
CR: Chris Strager
SR: Steven Cooper
ER: Jason Tuell
Tom Graziano (A)
Louis Uccellini
Laura Furgione
Kevin Werner
3
Notes:   We successfully reorganized the NWS Headquarters offices into this new structure April 1st. I want to congratulate the NWS Implementation team, lead by Steven Cooper, on this accomplishment.
  Selected as the permanent director of the NWS Southern Region, effective January 2016. Served as the Deputy Regional Director for the past 11 years,
  If you have any questions or would like to learn more, please visit the NWS Insider “HQ Reorganization Implementation” tab for more information.

## Slide 4
Minority Engineer Magazine- Spring 2015

## Slide 5: NWS Notional Architecture

## Slide 6: NWS Strategic Outcome: A Weather-Ready Nation
Becoming a Weather-Ready Nation is about building community resiliency in the face of increasing vulnerability to extreme weather, water and climate events
“Ready, Responsive, Resilient”
REQUIRES NWS TO:
Fully Integrate our Field Structure:
  Better Forecasts and Warnings
  Consistent Products and Services
  Actionable Environmental Intelligence
Provide Impact-based Decision Support Services (IDSS)
Deliver through Multiple and Reliable Dissemination Pathways
Work with Partners to gain needed response; includes Embedding NWS in Emergency Operations Centers and Incorporating Social Sciences
We have 2700
WRN Ambassadors
Involves entire US Weather, Water and Climate Enterprise WORKING TOGETHER
to achieve far-reaching national preparedness for weather events

## Slide 7: Capabilities in Each Portfolio
STI
Point-n-Click Icons Model Implementation
National Water Center Storm Surge
FACETs Concept Warn-on-Forecast
Outside Research Grants
WRN Ambassador Initiative
2700 Ambassadors
Observations
JPSS/GOES-R Readiness
NEXRAD Service Extension
Autosondes
Buoys sustained
Central Processing
Central Computer Upgrade
AHPS
AWIPS Evolution
AFS
Integrated Environmental Services Integrated Warning Team
Hazard Simplification National & Regional Operations Centers
National Impacts Catalog Emergency Response Specialists
GIS Format (Local EM)
Facilities
Upgrade/maintain
Co-location with universities/EM offices
Dissemination
“One NWS Network”
MADIS
MRMS
NIDS

## Slide 8: New Planning & Budget Structure Increases Transparency and Enhances Service Delivery
8
Observations
  - A focused effort on sustaining & integrating all observations supporting the NWS mission and ensuring continuous situational awareness.
Central Processing
  - Fully integrating the central and distributed computing system from central computer to AWIPS/AHPS
AFS
  - Working toward “fully integrated field structure” providing consistent products & services
  - Supports local/national IDSS, education outreach, & social science (nature of work will change)
Dissemination
  - Better managed, reliable, centralized, and more responsive, especially during high impact events.
STI
  - Supports forecaster training/development
  - Provides a centralized development environment to enable Research to Operations (R2O) & a visible “catcher’s mitt” for the rest of the research community interested in the R2O process (e.g., CSTAR, SOO/DOH …)
Facilities
  - Make sustaining all of the NWS facilities a fundamental part of the NWS mission execution

## Slide 9: S-NPP NCC Operational Flow to AWIPS
S-NPP NCC Image
28 March 2016 @ 1145z
VIIRS IR 11.45 um Image
28 March 2016 @ 1145z
Notes: Notes from Eric Guillot & Lee Byerle, who provided the image: The image to the left is an S-NPP Near Constant Contrast image that was taken over the Aleutian Islands on 28 March 2016 at 11:45z using the VIIRS sensor of the S-NPP satellite. It depicts the ongoing eruption of the Pavlof volcano, which first began the day before on March 27th. The bright white colors represent very warm temperatures coming from the superheated volcanic ash being emitted from the volcano This image was taken at 03:45 local time, thus this is during the middle of the night. The image to the right is from the same time, but of the 11.45 micrometer IR channel. It depicts a plume of volcanic ash (circled) emanating from the volcano.
The volcano stopped emitting ash on March 31st.

## Slide 10: Himawari-8 – Typhoon Champi 22 October 2015 00z – 1230z
Image courtesy of CIMSS Satellite Blog: http://cimss.ssec.wisc.edu/goes/blog/
Notes: A 12-hour loop of Typhoon Champi on 22 October 2015. This storm was in the north pacific and was near peak intensity during this animation. This loop depicts all sixteen channels produced by the imager on the Himawari satellite. Late last year, Himawari began being used in NWS operations by both Alaska Region and Pacific Region WFOs in AWIPS. Himawari is a virtual clone of GOES-R and its data is an opportunity to test our own readiness for the launch of GOES-R.
GOES-R and Himawari use and status will be covered in a number of sessions...
Session 1 (Monday): GOES-R Status Update (Greg Mandt)
Session 1 (Monday): GOES-R Schedules for Data Release and Post-Launch Tests (Matt Seybold)
Session 1 (Monday): Satellite Product Deployment in NWS (Mike Johnson / Joe Zajic)

## Slide 11
4a. NCF at Silver Spring, MD
3b. NCF Ground Station
in Hauppauge, NY
3c. DOMSAT
4. WFO
4. RFC
4. National Center
1b & 1c. GOES-R Simulator
at NSOF
2. GOES-R Ground Segment at
Wallops Island, VA
1a. Model Data from CIMSS
in Madison, WI
2a.
2b.
TOWR-S GOES-R RaFTR Project
Data Formatting & Insertion
  CIMSS’ AAWDS (Real-Time Modeled 16-Band Data using WRF & GFS)
  RaFTR-CIMSS-SIM at NSOF room 2105 (formats & interpolates to GOES cadence)
  Data loaded via external drive at NSOF to GOES-R GS Data Fabric at WCDAS
Exercise GOES-R GS SCMI & GRB distribution at WCDAS
  GOES-R PD distribution of SCMI direct to NWS NCF
  GOES-R GRB distribution via proxy sat link to NSOF
Exercise NWS SBN distribution
  NCF (Network Control Facility) to Master Ground Station
  SBN to DOMSAT
  DOMSAT distribution to AWIPS terminals at WFOs
NWS Forecasters Rehearse at AWIPS terminals
Real-Time “GOES-R Data” to NWS WFOs, RFCs, and National Centers
Legend: Nominal Steps of GOES-R PG/PD & NWS PD TOWR-S RaFTR Proxy Steps

## Slide 12: User Readiness Partners
= WFO/RFC/National Center
= Support Site
RIW
CYS
CIRA
UCAR
MSO
ABQ
TWC
PSR
LOX
EKA
MFR
PQR
FGF
APX
CIMSS
OAX
FWR
SPC
HWT
PAH
ARH
PRHQ
OPG
CRHQ
AWC
CAE
CHS
MRX
RLX
HNX
OUN
WDTD
BRO
12
NHC
WPC
OPC
VAAC
Notes: WFO sites: 23 (use as a forecaster training tool / evaluate AWIPS application)
River Forecast Centers: 1 23 (use as a forecaster training tool / evaluate AWIPS application)
National Centers: 5 23 (use as a forecaster training tool / evaluate AWIPS application)
Regional HQ: 2 (dataflow support)
Support Sites: CIMSS – Cooperative Institute for Meteorological Satellite Studies – University of Wisconsin (simulated imagery model provider / training)
CIRA – Cooperative Institute for Research in the Atmosphere – Colorado State University (training)
UCAR – University Corporation for Atmospheric Research (training)
OPG – NWS Operations Proving Ground (training)
WDTD – Warning Decision Training Division (training)
CRHQ – Central Region HQ – dataflow support
PRHQ – Pacific Region HQ – dataflow support

## Slide 13: Readiness
Initial Operational Readiness (IOR) is achieved when NWS has the operational capability to exploit the minimum satellite products relevant to generating warnings and data for the models
Full Operational Readiness (FOR) is achieved when NWS has the operational capability to exploit all necessary satellite products relevant to generating warnings and data for the models
Four major events associated with Readiness
  Launch of the Satellite
  NESDIS Calibration and Validation of the Satellite products
  Validation by NWS (Ideally concurrently)
  Products fully integrated into NWS operations
Launch
NESDIS Cal-Val
IOR
NWS Validation
Notional
FOR
Notes: Matt Siebold speaking to GOES-R transition plans
Mike Johnson & Joe Zajic will be speaking later today and will go into detail about how NWS goes form IOR to FOR

## Slide 14: NOAA WRN Satellite User Readiness Summary as of April 2016
Program | NESDIS |  |  |  | NWS |  |  |  | Operational Readiness Date * | 
 | Satellite | Command & Control | Ground Processing | Distribution | Distribution | Models | AWIPS | Training | Initial | Full
JPSS (SNPP) |  |  |  |  |  |  |  |  | DEC 2012 | MAR 2017
JPSS (JPSS-1) |  |  |  |  |  |  |  |  | APR 2017 | JUL 2017*
DSCOVR |  |  |  |  |  |  |  | N/A | NET Apr 2016 | TBD
JASON-3 |  |  |  |  |  |  |  |  | July 2016 | TBD
GOES-R |  |  |  |  |  |  |  |  | Mar 2017 | Sep 2017
COSMIC-2 |  |  |  |  |  |  | N/A | N/A | July 2018 | 2018 (TBR)
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
Y
G
G
G
G
G
Y
G
Y
Y
G
* Preliminary dates – NESDIS and NWS working together to establish official date
Status to Initial Operational Readiness Date:
Completed or on schedule with minimum risk Moderate risk impacting schedule, but recoverable High risk or issue, will not meet Readiness date
G
Y
R
Y/R
G
G
Notes: Readiness as reported to leadership in April –
We are aware of and working new risks that have recently arisen, and they will be tracked and mitigated on a prioritized basis.
Examples:
- Pace of NWS satellite-handling (ISatSS) onboarding has been impacted by NCO on-boarding freeze
- Recent degradation of DMSP microwave imagery (F17 SSM/I failure) and the contributions new operational microwave imagery sources (GCOM & GPM) will have to precipitation, tropical, and ice forecasting
  Only remaining DMSP SSMI capabilitiy (taken from DoD website) is FY15 which was launced in 2000. Microwave instruments have failed for FY16, FY17,FY18/

## Slide 15: NOAA WRN Satellite User Readiness: GOES-R
Program | NESDIS |  |  |  | NWS |  |  |  | Operational Readiness Date | 
 | Satellite | Command & Control | Ground Processing | Distribution | Distribution | Models | AWIPS | Training | Initial | Full
GOES-R |  |  |  |  |  |  |  |  | Mar 2017 | Sep 2017
Y
Y
Y
G
G
G
Status to Initial Operational Readiness Date:
Completed or on schedule with minimum risk
Moderate risk impacting schedule, but recoverable
High risk or issue, will not meet Readiness date
G
Y
R
NWS Distribution – Network upgrades in place. Schedule for finalizing the terrestrial communication build out pending contract award. Potential impact to IOC readiness.
NOTE: NWS security certifications in place, testing in progress for connectivity with PDA
Y/R
NWS Models – AMV and ABI are not provided in BUFR format for NWP to ingest. A team (NESDIS/NWS) has been established to determine a solution to meet IOC.
G
Y
Y/R
NWS AWIPS– Insufficient storage capacity for 24 hour retention of all GOES-R imagery.
Y
NWS Training – Foundational training is Green. Applications training is Yellow due to AWIPS storage capacity. Working AWIPS to develop work around.
Y

## Slide 16: Road to Readiness
Great progress has been made over the past year with satellite user readiness
Challenges? Yes, and NWS and NESDIS will continue to work together to resolves these challenges to be ready for GOES-R and JPSS
NWS User Readiness for new satellite data is a priority for leadership…we’re tracking progress and mitigating risks
User Expectations - I’m confident that readiness challenges discussed during this workshop will far surpass the level of readiness seen in past satellite deployments…and satisfy user expectations.
~ Our Success, Depends On Us ~
Notes: Highlighting some of the topics this week:
GOES-R and JPSS program updates from Greg and Harry this session
Readiness preparation and plans – Mike & Joe later this afternoon
AWIPS and NWS Dissemination Readiness session tomorrow morning
Operations readiness participation talks Wednesday morning
User training and Himawari lessons learned on Thursday

## Slide 17
THANK YOU!

## Slide 18
BACKUP

## Slide 19: NOAA WRN Satellite User Readiness: JPSS
Program | NESDIS |  |  |  | NWS |  |  |  | Operational Readiness Date | 
 | Satellite | Command & Control | Ground Processing | Distribution | Distribution | Models | AWIPS | Training | Initial | Full
SNPP |  |  |  |  |  |  |  |  | DEC 2012 | APR 2017+
GCOM-W1 | _ | _ |  |  |  |  |  | N/A | 3Q FY16 | TBD
JPSS-1 |  |  |  |  |  |  |  |  | APR 2017+ | JUL 2017
Status to Initial Operational Readiness Date:
Completed or on schedule with minimum risk
Moderate risk impacting schedule, but recoverable
High risk or issue, will not meet Readiness date
G
Y
R
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
NOTE: NWS security certifications in place, testing in progress for connectivity with PDA
+Dependent on AWIPS Data Delivery through PDA
G
G

## Slide 20: NOAA WRN Satellite User Readiness: JASON-3
Program | NESDIS |  |  |  | NWS |  |  |  | Operational Readiness Date | 
 | Satellite | Command & Control | Ground Processing | Distribution | Distribution | Models | AWIPS | Training | Initial | Full
JASON-3 |  |  |  |  |  |  |  |  | July 2016 | TBD
Status to Initial Operational Readiness Date:
Completed or on schedule with minimum risk
Moderate risk impacting schedule, but recoverable
High risk or issue, will not meet Readiness date
G
Y
R
Jason 3 launched on Jan 17, 2016. CNES is performing in-flight assessment before satellite operations are transitioned to NOAA in early June. NESDIS and NWS scientists are evaluating Jason 3 quality of near real time operational products and anticipate Initial ORD in July, 2016.
G
G
G
G
G
G
G
G